QUESTCITY

Walk the City. Complete the Quests. Become Legend.

| Mobile App Pokemon GO meetsreal-world quests | 3 Members Divided rolesclear ownership | Summer 2026 Hackathon build1-2 week sprint |
| --- | --- | --- |

Technical Documentation  |  Version 1.0  |  June 2026

# 1. Product Overview

## 1.1 What is QuestCity?

QuestCity is a location-based mobile gamification app where players physically walk through their city to discover, accept, and complete real-world quests. Think Pokemon GO — but instead of catching creatures, you hunt tasks. Instead of Pokeballs, you carry your brain, your legs, and your willingness to do mildly unhinged things in public.

The app transforms your university campus, your city streets, and your neighborhood into a living RPG map. Quests appear on the map tied to real GPS coordinates. Walk close enough and you unlock them. Complete the task (scan a QR code, answer a location-trivia question, take a photo challenge, solve a puzzle) and you earn XP, coins, and climb the leaderboard.

Core Loop: Walk  →  Discover  →  Accept Quest  →  Complete  →  Level Up  →  Flex

## 1.2 The Problem We're Solving

University students are stuck in a loop: library → phone — repeat. There's zero incentive to go outside and explore. Study groups are boring. Learning feels disconnected from the real world. Social apps don't make you move.

QuestCity fixes this by making the city itself the game board. Your campus becomes a dungeon. The library entrance is a boss room. The gym is a power-up zone. Studying becomes an adventure.

## 1.3 Target Users

| User Type | Motivation | Example Quest |
| --- | --- | --- |
| CS Students | Complete coding challenges at specific campus buildings | Sit at the CS department fountain and solve a recursion puzzle in under 5 min |
| Fitness-first users | Earn XP from distance walked + physical tasks | Do 20 pull-ups at the outdoor bars near the park to unlock the Athlete badge |
| Explorers / Tourists | Discover hidden city spots with history trivia | Find the mural on Street X and answer: what year was it painted? |
| Competitive gamers | Climb leaderboards and collect rare quest chains | Complete the 5-quest Summer Series before anyone else in your city |

# 2. Concept & Game Mechanics

## 2.1 Quest Types

Quests are the atomic unit of QuestCity. Every quest is anchored to a GPS location. There are six quest types:

| Quest Type | Icon | How It Works | XP Reward | Difficulty |
| --- | --- | --- | --- | --- |
| Scan Quest | [QR] | Walk to location, scan a hidden QR code to prove presence | 50 XP | Easy |
| Trivia Quest | [?] | Arrive at location, answer a question about it (history, science, culture) | 100 XP | Medium |
| Photo Quest | [Cam] | Take a photo matching a given criteria at the exact location | 150 XP | Medium |
| Puzzle Quest | [Gear] | Solve a riddle whose answer is only discoverable at the location | 200 XP | Hard |
| Social Quest | [People] | Complete a task that requires interaction (ask a stranger, find a team) | 250 XP | Hard |
| Boss Quest | [Skull] | Multi-step epic quest unlocked only after completing 5 normal quests nearby | 1000 XP | Legendary |

## 2.2 The XP & Leveling System

Players earn XP for every completed quest. XP determines your Rank and unlocks new abilities:

| Level | Rank Title | XP Required | Perks Unlocked |
| --- | --- | --- | --- |
| 1 | Street Rookie | 0 XP | Basic quests visible on map |
| 5 | Urban Scout | 500 XP | See quest hints before arrival |
| 10 | City Hunter | 1,500 XP | Create custom quests for others |
| 20 | District Legend | 5,000 XP | Unlock Boss Quests |
| 50 | QuestCity Master | 25,000 XP | Hall of Fame + physical trophy (hackathon version: bragging rights) |

## 2.3 The Streak & Combo System

Consecutive daily completions build a Streak multiplier. This is the brutally addictive part:

- Day 1: 1x multiplier — normal XP

- Day 3: 1.5x multiplier — quests glow on the map

- Day 7: 2x multiplier — unlock a Secret Quest

- Day 14: 3x multiplier — your username becomes gold on the leaderboard

- Miss a day: streak resets. The app sends one passive-aggressive notification.

## 2.4 The Comedy Layer — Funny Modes

QuestCity has a built-in Chaos Mode that drops joke quests alongside real ones. These are optional but generate 99% of the screenshots that go viral:

| Chaos Quest | Example |
| --- | --- |
| The Mime Quest | Stand completely still at the city fountain for 60 seconds. Phone timer verifies it. Passersby will be confused. |
| The Invisible Walk | Walk from point A to B as slowly as humanly possible. GPS tracks speed. Under 0.5 km/h for the full route = complete. |
| The Reverse Quest | Walk the route backwards. Literally. Rear-facing camera activates for proof. |
| The NPC Quest | Say the exact phrase 'Have you heard of the Elder Scrolls?' to a real person and get them to respond. Photo proof required. |
| The Calisthenics Drop | GPS locates the nearest outdoor bar/bench. Do a muscle-up. Selfie video required. 500 XP because this is genuinely hard. |

# 3. Tech Stack & Architecture

## 3.1 Technology Decisions

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| Mobile Frontend | React Native + Expo | Single codebase for iOS & Android. Expo Go = instant testing on your phone during hackathon. |
| Maps | Mapbox GL (react-native-mapbox) | Free tier, custom map styles, clustering for quest pins, real-time GPS tracking with no battery issues. |
| Backend | Supabase (Postgres + Realtime) | Auth, database, real-time leaderboard updates, and storage — all in one. Zero backend code needed. |
| Quest Verification | Expo Camera + QR Scanner | Native camera for photo quests and QR scan quests. No third-party service needed. |
| State Management | Zustand | Tiny, no boilerplate. Perfect for hackathon speed. Stores player state, active quests, XP. |
| Navigation | Expo Router (file-based) | Same mental model as Next.js. Fast to wire up screens. |
| Push Notifications | Expo Notifications | Streak reminders, quest unlock alerts, boss quest announcements. |
| Animations | React Native Reanimated v3 | Smooth XP pop-up animations, quest discovery pulses, level-up sequences. |

## 3.2 System Architecture

The architecture is deliberately simple — perfect for a 3-person hackathon team. Everything non-UI lives in Supabase:

Phone (React Native)  →  Supabase (Backend)  →  Postgres DB

- The phone handles all GPS tracking, map rendering, and camera interactions locally

- Every quest action (accept, complete, fail) is a Supabase function call

- Leaderboard updates are real-time via Supabase Realtime subscriptions

- Quest pins are fetched when the map region changes — PostGIS radius query

- Images from photo quests go to Supabase Storage, URL stored in quest_completions

## 3.3 Database Schema

Six core tables, cleanly separated:

| Table | Key Columns | Purpose |
| --- | --- | --- |
| profiles | id, username, avatar_url, xp, level, streak, city | User profile and progress state |
| quests | id, title, type, lat, lng, radius_meters, xp_reward, difficulty, chaos_mode, created_by | All quest definitions with GPS anchor |
| quest_completions | id, user_id, quest_id, completed_at, proof_url, xp_earned | One row per completion. Source of truth for XP. |
| active_quests | user_id, quest_id, accepted_at, expires_at, status | Quests currently in progress (accepted but not completed) |
| leaderboard_view | user_id, username, total_xp, rank, city | Materialized view, refreshed on each XP update |
| badges | id, user_id, badge_type, earned_at | Achievement badges (First Quest, Streak 7, Chaos Master, etc.) |

# 4. Screens & Features

## 4.1 Screen Map

QuestCity has 8 screens, grouped into 3 navigation tabs:

| Tab | Screen | Description |
| --- | --- | --- |
| Map (default) | MapScreen | Full-screen Mapbox map. Quest pins pulse on the map. Player location shown. Tap a pin to preview quest. |
| Map | QuestDetailSheet | Bottom sheet that slides up on pin tap. Shows quest title, type, XP, distance. Accept or dismiss. |
| Map | ActiveQuestScreen | HUD overlay while quest is active. Timer, objective reminder, GPS distance indicator. |
| Map | QuestCompleteScreen | Victory screen — XP animation, badge unlock, share button, next quest suggestion. |
| Quests | QuestFeedScreen | Scrollable list of quests sorted by distance. Filter by type, difficulty, XP range. |
| Quests | CreateQuestScreen | Form to create a custom quest at your current GPS location. Unlock at Level 10. |
| Profile | ProfileScreen | XP bar, level, streak counter, badges grid, completed quest history. |
| Profile | LeaderboardScreen | City leaderboard. Your rank, top 10 players. Filter by Today / Week / All Time. |
| Auth | OnboardingScreen | 3-slide intro + sign up / log in. Asks for city to seed local quests. |

## 4.2 The Map Screen — Most Important Screen

The map is the core of the experience. Every design decision serves one goal: make walking feel rewarding.

- Quest pins use color coding: blue = Trivia, orange = Photo, red = Puzzle, yellow = Chaos, purple = Boss

- Pins within 100 meters pulse with an animated ring — tells the player they can accept them

- Pins out of range are dimmed (50% opacity) with a lock icon

- Player location dot shows direction arrow (compass heading)

- When a player walks 50m closer to any quest, a toast notification fires: 'Quest nearby — keep walking!'

- Boss Quest pins are 3x bigger and have an animated flame effect

## 4.3 Quest Verification Logic

QuestCity uses multiple verification methods to prevent cheating (sitting at home and completing quests):

| Quest Type | Verification Method | Anti-Cheat Notes |
| --- | --- | --- |
| Scan Quest | QR code scan at exact GPS pin location | QR codes are randomized weekly. Screenshot reuse fails. |
| Trivia Quest | Correct answer submitted while within 50m radius | Questions are location-specific — can't Google the answer easily |
| Photo Quest | Camera captures image with GPS metadata in EXIF | Supabase stores photo + validates EXIF coordinates server-side |
| Puzzle Quest | Correct answer + GPS confirmation within radius | Puzzle clues are useless without being physically present |
| Social Quest | Photo proof + manual review (honor system for MVP) | Full review system is a post-hackathon feature |
| Calisthenics Quest | Short video (5–10 sec) uploaded to Supabase Storage | Proof URL saved in quest_completions table |

# 5. Team Task Split (3 Members)

The project is divided into three clean ownership areas. Each member owns their domain from database schema to UI. Daily syncs at 9pm to unblock each other.

MEMBER 1 — Map & Quest Engine (Frontend Lead)

Core ownership: MapScreen, ActiveQuestScreen, QuestCompleteScreen, GPS tracking, quest pin rendering, XP animations, camera integration

| Task | Priority | Estimated Time | Done When |
| --- | --- | --- | --- |
| Set up Expo + React Native project, install Mapbox | P0 | 2 hours | Map renders on phone |
| Implement GPS tracking with useLocation hook | P0 | 2 hours | Player dot moves on map |
| Fetch quests from Supabase, render pins by type | P0 | 3 hours | Pins show on map with colors |
| Quest pin tap → QuestDetailSheet bottom sheet | P0 | 2 hours | Bottom sheet opens with quest info |
| GPS proximity detection (100m trigger for pulse) | P1 | 2 hours | Nearby pins pulse |
| QR code scanner screen (Expo Camera) | P1 | 3 hours | Scan quest completes on valid QR |
| Photo quest camera capture + EXIF metadata | P1 | 3 hours | Photo saved to Supabase Storage |
| XP animation on quest complete (Reanimated) | P1 | 3 hours | XP number flies up on screen |
| Quest complete screen with share button | P2 | 2 hours | Share card generated |
| Boss Quest flame animation on map pin | P2 | 2 hours | Boss pin looks intimidating |

MEMBER 2 — Backend, Auth & Gamification (Backend Lead)

Core ownership: Supabase schema, auth flow, XP system, streak logic, leaderboard, push notifications, all API routes

| Task | Priority | Estimated Time | Done When |
| --- | --- | --- | --- |
| Create Supabase project, run schema SQL (all 6 tables) | P0 | 2 hours | Tables exist in Supabase |
| Auth: email magic link + Google OAuth via Supabase | P0 | 2 hours | Can log in on phone |
| OnboardingScreen (3 slides + city selection) | P0 | 2 hours | New user sees onboarding |
| XP award function (Supabase RPC) called on completion | P0 | 2 hours | XP adds to profile on quest done |
| Streak logic: daily check, multiplier calc, reset on miss | P1 | 3 hours | Streak increments on daily quest |
| Leaderboard materialized view + real-time subscription | P1 | 3 hours | Leaderboard updates live |
| Level-up logic and badge award triggers (DB triggers) | P1 | 3 hours | Badges appear in profile on earn |
| Push notification: streak reminder (9pm daily) | P1 | 2 hours | Notification fires if no quest that day |
| Boss Quest unlock trigger (5 nearby quests done) | P2 | 2 hours | Boss pin appears on map when unlocked |
| Seed database with 20 real quests in your city | P2 | 3 hours | App has real content on launch day |

MEMBER 3 — Profile, Social & Quest Creator (Product Lead)

Core ownership: ProfileScreen, LeaderboardScreen, QuestFeedScreen, CreateQuestScreen, badge UI, chaos mode, UI polish

| Task | Priority | Estimated Time | Done When |
| --- | --- | --- | --- |
| ProfileScreen: avatar, XP bar, level, streak display | P0 | 3 hours | Profile renders real data |
| Badges grid in profile (earned + locked states) | P0 | 2 hours | Badges show in profile |
| QuestFeedScreen: list sorted by distance, with filters | P0 | 3 hours | Quest list shows with distance |
| LeaderboardScreen: top 10 + your rank | P1 | 2 hours | Leaderboard shows real data |
| CreateQuestScreen: form + GPS auto-fill + submit | P1 | 3 hours | New quest appears on map |
| Chaos Mode toggle in settings: funny quests on/off | P1 | 2 hours | Chaos quests appear when toggled |
| App-wide design system: colors, fonts, spacing constants | P1 | 2 hours | All screens use same design tokens |
| Level-up modal animation (confetti-style celebration) | P1 | 2 hours | Modal fires on level up |
| Share card generator (quest completion shareable image) | P2 | 3 hours | Share button creates image |
| App icon, splash screen, demo quest content writing | P2 | 2 hours | App looks real on hackathon day |

# 6. Build Timeline

## 1-Week Hackathon Sprint

| Day | Focus | Member 1 Ships | Member 2 Ships | Member 3 Ships |
| --- | --- | --- | --- | --- |
| Day 1 | Foundation | Expo setup + Map renders | Supabase schema + Auth | Design system + Onboarding UI |
| Day 2 | Core loop | GPS tracking + Quest pins on map | XP + Streak logic | ProfileScreen skeleton |
| Day 3 | Quest complete | Scan + Photo quest verification | Leaderboard + Badges backend | QuestFeedScreen |
| Day 4 | Integration | Wire map to live Supabase data | Push notifications | LeaderboardScreen + Badge UI |
| Day 5 | Polish | XP animations + Boss pin | Seed 20 real quests | CreateQuestScreen + Chaos Mode |
| Day 6 | Chaos & fun | Quest complete share card | Boss Quest trigger | Level-up modal + app icon |
| Day 7 | Ship it | Bug fixes + live demo prep | Bug fixes + live demo prep | Final UI polish + demo video |

2-Week Version: Add multiplayer quests, team mode, city-vs-city leaderboards, and AI-generated quest descriptions

## 2-Week Extended Features

If the hackathon is 2 weeks or the team has extra time, these are the features that take QuestCity from cool demo to something people actually keep using:

- Team Quests — form a 2-4 person party, quests require multiple players at once. One person solves the trivia, another does the physical challenge.

- City vs City — leaderboards across different cities. Your university vs another. Creates genuine rivalry and goes viral on student social media.

- AI Quest Generation — use Claude API to auto-generate new quest descriptions and trivia questions for any GPS coordinate. Infinite content.

- Quest Expiry System — some quests are only available for 1 hour. Creates urgency. Push notification fires 15 min before expiry.

- Seasonal Events — Summer Series, Ramadan Quests, Exam Week Chaos Mode (quests near study areas with study tips baked in).

- Social Feed — see what quests your friends just completed. The funny chaos quest completions generate a social loop.

# 7. API Reference

## 7.1 Supabase Functions (RPC Calls)

All game logic runs as Supabase Postgres functions. Call them from the app as rpc().

| Function | Parameters | Returns | Description |
| --- | --- | --- | --- |
| nearby_quests | lat float, lng float, radius_km float, user_id uuid | quests[] | PostGIS radius query. Returns quests within radius sorted by distance. Excludes already-completed quests. |
| accept_quest | user_id uuid, quest_id uuid | active_quest | Inserts row into active_quests with expires_at = now() + 2hr. Fails if quest already active. |
| complete_quest | user_id uuid, quest_id uuid, proof_url text | completion | Validates GPS + proof, awards XP, updates streak, checks for badge/level-up triggers. |
| get_leaderboard | city text, time_range text | profile[] | Returns top 50 players in city sorted by XP. time_range: 'today' / 'week' / 'all' |
| award_xp | user_id uuid, amount int, multiplier float | int | Internal function. Adds XP, recalculates level, fires level_up event if threshold crossed. |
| create_quest | creator_id uuid, title text, type text, lat float, lng float, xp int | quest | Inserts new quest. Only callable by Level 10+ users (enforced by RLS policy). |

## 7.2 Key React Native Code Patterns

### GPS Location Tracking

import * as Location from 'expo-location';
const { coords } = await Location.getCurrentPositionAsync({
  accuracy: Location.Accuracy.High
});
// Subscribe to continuous updates:
Location.watchPositionAsync({ accuracy: Location.Accuracy.High,
  distanceInterval: 5 // fire every 5 meters
}, (loc) => updatePlayerPosition(loc.coords));

### Proximity Check (accept quest trigger)

const getDistance = (lat1, lng1, lat2, lng2) => {
  const R = 6371e3; // earth radius in meters
  const φ1 = lat1 * Math.PI/180;
  const φ2 = lat2 * Math.PI/180;
  const Δφ = (lat2-lat1) * Math.PI/180;
  const Δλ = (lng2-lng1) * Math.PI/180;
  const a = Math.sin(Δφ/2)**2 + Math.cos(φ1)*Math.cos(φ2)*Math.sin(Δλ/2)**2;
  return R * 2 * Math.atan2(Math.sqrt(a), Math.sqrt(1-a));
}; // returns distance in meters — if < 100, show Accept button

## 7.3 Environment Variables

| Variable | Where To Get It |
| --- | --- |
| EXPO_PUBLIC_SUPABASE_URL | Supabase dashboard → Project Settings → API |
| EXPO_PUBLIC_SUPABASE_ANON_KEY | Supabase dashboard → Project Settings → API |
| EXPO_PUBLIC_MAPBOX_TOKEN | mapbox.com → Account → Access Tokens → Create Token |

# 8. Demo Day Guide

## 8.1 What to Demo

Hackathon judges see 50 apps. Here's what makes QuestCity stand out in 3 minutes:

- Open the app to the map. Walk toward a pre-seeded quest (set one up 20m from the demo table). Show the pin pulsing as you approach.

- Accept the quest. The HUD overlay appears. Timer starts. Read the quest objective out loud — make it funny.

- Complete it. XP animation fires. Level-up if prepared. Badge unlock if timed right.

- Show the leaderboard — pre-seeded with funny fake names so your team is at the top.

- Show the Chaos Mode toggle. Enable it. Show a Chaos Quest description. Judges will laugh.

- Share the quest completion card — show how it looks as a shareable image.

Total demo runtime: 3 minutes. Every second should show something moving on screen.

## 8.2 Pre-Demo Checklist

- Seed at least 5 quests within 200m of the demo location

- Create one Boss Quest visible on the demo device

- Set your profile to Level 19 so level-up triggers on demo XP award

- Pre-load Leaderboard with 8 funny fake names (judges will read them)

- Enable Chaos Mode and make sure at least 2 chaos quests are in demo zone

- Test on physical Android device the day before — Expo Go on simulator won't show GPS

- Have a backup screen recording ready in case WiFi fails

## 8.3 The One-Liner Pitch

'QuestCity is Pokemon GO — but instead of catching imaginary creatures, you complete real tasks in your actual city. Walk, discover, complete, and level up as an explorer. Studying, fitness, and urban adventure all in one app — and yes, there's a quest that makes you stand still like a mime for 60 seconds.'

# 9. Quick-Start (Day 1 Setup)

### Run these commands to get the project running on everyone's laptop in 20 minutes:

# 1. Create project
npx create-expo-app questcity --template blank-typescript
cd questcity
# 2. Install core dependencies
npx expo install expo-location expo-camera expo-barcode-scanner
npx expo install expo-notifications expo-image-picker
npm install @supabase/supabase-js @rnmapbox/maps zustand
npm install react-native-reanimated expo-router
# 3. Add .env file (get keys from Supabase + Mapbox dashboards)
echo 'EXPO_PUBLIC_SUPABASE_URL=your_url' >> .env
echo 'EXPO_PUBLIC_SUPABASE_ANON_KEY=your_key' >> .env
echo 'EXPO_PUBLIC_MAPBOX_TOKEN=your_token' >> .env
# 4. Start dev server — scan QR with Expo Go on your phone
npx expo start

QuestCity  —  Built for Summer Hackathon 2026

Walk the city. Complete the quests. Become legend.